HT BALANCE MIDDLEWEIGHT UNIVERSAL II

Guide Wire

Post-Market Evaluation Plan

BALANCE MIDDLEWEIGHT UNIVERSAL II Guide Wire

Evaluation Plan

Goals

| Case Selection | The HI-TORQUE BALANCE MIDDLEWEIGHT UNIVERSAL II Guide Wire, herein referred to as the BMW UNIVERSAL II, is intended to be used as a frontline guide wire in PTCA and PTA cases. For evaluation purposes, cases demonstrating resistant lesions, distal tortuous anatomy and in-stent restenosis are of interest. The wires were not designed for chronic total occlusions. The BMW UNIVERSAL II Guide Wire is not intended to be used in the cerebral vasculature. Please have user check IFUs of devices to be used with the BMW UNIVERSAL II to confirm no contraindications exist for use with a frontline polymer-coated wire (such as atherectomy). |
| --- | --- |

| Primary Objectives | Feedback will be used to: - Evaluate general performance of the guide wire in a clinical setting. - Evaluate performance of the two new coatings on the BMW UNIVERSAL II and monitor device interactions. - Verify that the BMW UNIVERSAL II Guide Wire performance and function meet the design goals. - Determine positioning and overall performance in comparison to the HI-TORQUE BALANCE MIDDLEWEIGHT UNIVERSAL Guide Wire (BMW UNIVERSAL) and competitive frontline guide wires in select geographies. |
| --- | --- |

| Competitive Product Comparison | The performance comparison of primary interest is with the BMW UNIVERSAL Guide Wire. Otherwise, comparisons may be made to the physician's current frontline guide wire of choice. |
| --- | --- |

| Physician's Feedback | Physicians will be asked to give their general perceptions of the performance of the BMW UNIVERSAL II Guide Wires in comparison to their frontline wire by completing a feedback form after each case. Please include comments. In case the physician will rate the performance of the wire somewhat worse or significantly worse compared to their frontline wire, please submit a product experience form. |
| --- | --- |

Action Plan

| Start Dates | Plans are to start PMEs in selected countries April through September of 2008- subject to marketing strategies. |
| --- | --- |

| Depth of Study Requirements | The following are the depth of study requirements that need to be met: - Target: 150 total cases will be observed (feedback forms received). - Target: 15 physicians will use 10 BMW UNIVERSAL II Guide Wires in at least 5 cases The study will be considered complete when all of these criteria have been met. |
| --- | --- |

| Completion Time | The estimated completion time for observations and data analysis will be 8 weeks from start date for each country. Most countries will complete PMEs by September 2008. If the above "Depth of Study" requirements have not been met by that time, Marketing and Clinical Research representatives will make a decision as to whether or not it is necessary to continue to collect additional data. |
| --- | --- |

| Physician Selection Criteria | Physicians evaluating the BMW UNIVERSAL II Guide Wire will be selected based on the following criteria: - BMW or BMW Universal Guide wire interaction issues in the past. - Current BMW UNIVERSAL users. - Competitive product usage (some geographies) - Good Field support - Lab access - High case volume |
| --- | --- |

| List of Selected Physicians and Sites | Because of the changes that continue to occur up to and during the PME evaluations, the list of physician and sites selected to be part of this evaluation will not be included in this document. This will allow the team to receive timely review and approval for the evaluation plan. |
| --- | --- |

| Training | Abbott Vascular Representatives will be trained by the Global and EHQ Marketing group. Training will include product specs and instructions on completing the PME data collection forms and the management and reporting of clinical issues or customer complaints. |
| --- | --- |

| PME Product | For this evaluation the participating hospitals will receive the Guide Wire FOC or be invoiced. The country will decide. There will be no evaluator fee paid for this evaluation. |
| --- | --- |

| Product Failure | Product Experiences will be reported in accordance with SOP 028580. |
| --- | --- |

| Project Contacts | For additional information or for any questions please contact: Lisette Baltussen, EMEA Marketing Manager, Office number +32 2 714 1499 - Mobile number +32 475 852 472 |
| --- | --- |

AP2926160A	Company Confidential. Internal Use Only. Not to be reproduced, distributed or excerpted.

CASE INFORMATION FORM

#### BALANCE MIDDLEWEIGHT UNIVERSAL II Guide Wire

| ### Physician: |  |  | ### Hospital: |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ### City: |  |  | ### Country: |  |  |  |
| ###### CASE INFORMATION |  |  |  |  |  |  |
| ###### BMWU II Case Number _______ Case Difficulty: Simple Somewhat Challenging Very Challenging |  |  |  |  |  |  |
| ### Case Duration: __________ (minutes) |  |  | ### Wire Used: 190 Straight 190 J Number of wires ### 300 Straight 300 J used?______ |  |  |  |
| ###### Lesion #1: Location __________ Type _______ % Stenosis _______ Crossed? Yes No |  |  |  |  |  |  |
| ###### Lesion #2: Location _________ Type _______ % Stenosis _______ Crossed? Yes No |  |  |  |  |  |  |
| ###### Devices used with the BMW UNIVERSAL II wire? |  |  |  |  |  |  |
| ###### BMW UNIVERSAL II GUIDE WIRE PERFORMANCE |  |  |  |  |  |  |
| ###### Your Frontline Comparison Wire (one only): |  |  |  |  |  |  |
| ###### BMW Universal BMW Other_______________________________________ |  |  |  |  |  |  |
| ###### Tip Softness/Flexibility: | Significantly Better | Somewhat Better |  | Same As | Somewhat Worse | Significantly Worse |
| ###### Distal Access: | Significantly Better | Somewhat Better |  | Same As | Somewhat Worse | Significantly Worse |
| ###### Torquability: | Significantly Better | Somewhat Better |  | Same As | Somewhat Worse | Significantly Worse |
| ###### Ease of Wire Movement Relative to Catheter/Device: | Significantly Better | Somewhat Better |  | Same As | Somewhat Worse | Significantly Worse |
| ###### Wire Support for Device Delivery: | Significantly Better | Somewhat Better |  | Same As | Somewhat Worse | Significantly Worse |
| ###### Overall Performance: | Significantly Better | Somewhat Better |  | Same As | Somewhat Worse | Significantly Worse |
| Would you switch your frontline wire to BMW Universal II? Yes No Don’t know yet Why?__________________________________________________ |  |  |  |  |  |  |
| Comments: Abbott Representative ___________________________________ |  |  |  |  |  |  |